## Slide 1
Software engineering (Undergraduate)
Course Name software engineering
CSC 3114
(Undergraduate)
Chapter 3 agile software development
Tonny Kar
Lecturer, CS, AIUB

## Slide 2: Agile development
“Plan-driven methods work best when developers can determine the requirements in advance . . . and when the requirements remain relatively stable, with change rates on the order of one percent per month.”~ Barry Boehm
Agility is the ability to create and respond to change in order to profit in a turbulent business environment
Companies need to
  innovate better and faster operations
  respond quickly to
    competitive initiatives
    new technology
    customer's requirements
Slide-2
MMH

## Slide 3: Agile Model
Subset of iterative and evolutionary methods
Iterative Products
Each iteration is a self-contained, mini-project with activities that span requirements analysis, design, implementation, and test
Leads to an iteration release (which may be only an internal release) that integrates all software across the team and is a growing and evolving subset of the final system
The purpose of having short iterations is so that feedback from iterations N and earlier, and any other new information, can lead to refinement and requirements adaptation for iteration N + 1
Slide-3
MMH

## Slide 4: Agile methods vs. Past Iterative methods
A key difference between agile methods and past iterative methods is the length of each iteration
In the past, iterations might have been three or six months long
In agile methods, iteration lengths vary between one to four weeks, and intentionally do not exceed 30 days
Research has shown that shorter iterations have lower complexity and risk, better feedback, and higher productivity and success rates
Slide-4
MMH

## Slide 5: Timebox & scope
The pre-determined iteration length serves as a timebox for the team.
Scope (set of tasks) is chosen for each iteration to fill the iteration length.
Rather than increase the iteration length to fit the chosen scope, the scope is reduced to fit the iteration length.
Slide-5
MMH

## Slide 6: Agile proponents believe
Current software development processes are too heavyweight or cumbersome
  Too many things are done that are not directly related to software product being produced
Current software development is too rigid
  Difficulty with incomplete or changing requirements
Short development cycle is needed
More active customer involvement needed
Slide-6
MMH

## Slide 7: What is an agile method?
Agile methods are considered
  Lightweight (do not concentrate on the whole s/w development at once)
  People-based rather than Plan-based
Several agile methods
  No single agile method
  Different agile methods can be combined in s/w development (Hybrid)
No single definition. Agile Manifesto closest to a definition
  Set of principles
  Developed by Agile Alliance
Slide-7
MMH

## Slide 8: Agile value statement
In 2001, Kent Beck and 16 other noted software developers, writers, and consultants (known as Agile Alliance) signed a manifesto as following:
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:”
  individuals and interactions over processes and tools
  working software over comprehensive documentation
  customer collaboration over contract negotiation
  responding to change over following a plan
Slide-8
MMH

## Slide 9: Agile vs. Plan driven process
Slide-9
Agile Process | Plan Driven Process
Small products and teams; scalability limited | Large products and teams; hard to scale down
Inappropriate for safety-critical products because of frequent changes | Handles highly critical products
Good for dynamic, but expensive for stable environments. | Good for stable, but expensive for dynamic environments
Require experienced Agile personnel throughout | Require experienced personnel only at start if stable environment
Personnel succeed on freedom and chaos | Personnel succeed on structure and order
MMH

## Slide 10: Agile assumption
It is difficult to predict in advance which software
  requirements will persist and which will change
  It is equally difficult to predict how customer priorities will change as the project proceeds
Design and construction are interleaved in many types of software. That is, both activities should be performed tightly so that design models are proven as they are created. It is difficult to predict how much design is necessary before construction is used to prove the design.
Analysis, design, construction, and testing are not as predictable (from a planning point of view) as we might like.
Slide-10
MMH

## Slide 11: Agile manifesto (Policy)
Our highest priority is to satisfy the costumer through early and continuous delivery of valuable software
Welcome changing requirements, even late in development. Agile process harness (control) change for the customer´s competitive advantage
Deliver working software frequently with a preference to the shorter timescale
Business people and developers must work together daily throughout the project
Build projects around motivated individuals. Give them the environment and support their need, and trust them to get the job done
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation
Slide-11
MMH

## Slide 12: Agile manifesto (Policy)
Working software is the primary measure of progress
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace persistently
Continuous attention to technical excellence and good design enhances agility
Simplicity – use simple approaches to make changes easier
The best architectures, requirements, and designs emerge from self-organizing teams (iterative development rather defined plans)
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly
Slide-12
MMH

## Slide 13: Human factors in agile development
Competence/skill/capability
Common focus
Collaboration
Decision-making ability
Fuzzy (vague) problem-solving ability
Mutual trust and respect
Self-organization
Slide-13
MMH

## Slide 14: Agile methods
Extreme Programming (XP)
Scrum
Dynamic Systems Development Method (DSDM)
Feature-Driven Development (FDD)
Crystal Methods
Lean Development (LD)
Adaptive Software Development (ASD)
Slide-14
MMH

## Slide 15: references
R.S. Pressman & Associates, Inc. (2010). Software Engineering: A Practitioner’s Approach.
Kelly, J. C., Sherif, J. S., & Hops, J. (1992). An analysis of defect densities found during software inspections. Journal of Systems and Software, 17(2), 111-117.
Bhandari, I., Halliday, M. J., Chaar, J., Chillarege, R., Jones, K., Atkinson, J. S., & Yonezawa, M. (1994). In-process improvement through defect data interpretation. IBM Systems Journal, 33(1), 182-214.
Slide - 15